Team GitHub Link: https://github.com/princy123-git/sentiment-analysis-social-media-nlp

Project Tasks, Dates, and Deliverables

| Task ID | Phase & Task Description | Start Date | End Date | Deliverable / Assessment |
| --- | --- | --- | --- | --- |
| 1.0 | Project Planning | Week 1 | Week 3 |  |
| 1.1 | Finalize topic, datasets, and GitHub setup | Week 1 | Week 2 | GitHub Repo initialized |
| 1.2 | Draft 6 Project Plans | Week 2 | Week 3 | Assessment: 6 Project Plans Submission |
| 2.0 | Data Management & Preprocessing | Week 4 | Week 5 |  |
| 2.1 | Data loading and exploratory data analysis (EDA) | Week 4 | Week 4 | Jupyter Notebook (EDA) |
| 2.2 | NLP Preprocessing (Tokenization, Lemmatization) | Week 4 | Week 5 | Cleaned Dataset generated |
| 2.3 | Feature Engineering (TF-IDF, Word Embeddings) | Week 5 | Week 5 | Feature Pipeline ready |
| 3.0 | Model Development | Week 6 | Week 8 |  |
| 3.1 | Develop and train Baseline Neural Network (LSTM/DNN) | Week 6 | Week 6 | Trained NN Model |
| 3.2 | Develop custom Hybrid Model (e.g., CNN + BiLSTM) | Week 7 | Week 7 | Trained Hybrid Model |
| 3.3 | Implement Pre-trained Model (Transfer Learning/BERT) | Week 8 | Week 8 | Trained BERT Model |
| 4.0 | Model Optimisation & Evaluation | Week 9 | Week 10 |  |
| 4.1 | Hyperparameter Tuning (GridSearch / Optuna) | Week 9 | Week 9 | Tuned Models |
| 4.2 | Evaluate against KPIs (Compare the 3 models) | Week 10 | Week 10 | Model Comparison Report |
| 5.0 | Application Deployment | Week 11 | Week 12 |  |
| 5.1 | Build front-end application (Streamlit / Flask) | Week 11 | Week 11 | Local Web App |
| 5.2 | Cloud Deployment (Heroku / AWS / Streamlit Cloud) | Week 11 | Week 12 | Live URL |
| 5.3 | User Acceptance Testing & Final Bug Fixes | Week 12 | Week 12 | UAT Sign-off |
| 6.0 | Final Submission | Week 13 | Week 13 | Assessment: Final App and Codebase |